# Team 4 Meeting Notes - Week 1

Date: Tuesday, Aug 25, 2026, 6:00-7:15pm, Library 2nd floor study room

Attendance: Priya, Jordan, Mei, Tyler, Sofia, Kwame (all)

Notes by: Priya

## Introductions

- Priya Raman - MIS, senior

- Jordan Ellis - Computer Science. Works part time at a warehouse, mostly evenings + Saturdays

- Mei Lin Zhou - Digital Technology & Culture (design)

- Tyler Brandt - Marketing

- Sofia Alvarez - Communication. Commutes from Lewiston, on campus Tue/Thu

- Kwame Asante - Psychology

## Project

We got Palouse Harvest Food Share. Sponsor contact is Dana Whitfield (volunteer coordinator). They want a better way for volunteers to sign up for shifts. Right now it is a paper sheet at the warehouse + a Google Form + a lot of texting Dana.

## Roles (agreed)

- Team lead / keeps us on schedule: Priya

- Sponsor liaison (all emails to Dana, cc Dr. Okafor): Tyler

- Tech lead / prototype: Jordan

- Design / UX: Mei

- Writing & documentation lead: Sofia

- Research lead (interviews, usability testing): Kwame

## Decisions

- Weekly meeting Tuesdays 6:00pm. Sofia needs to leave by 7:30 to drive home.

- Group chat for day-to-day stuff, shared drive for docs.

- We will try to answer the group chat within 24 hours.

## Action items

- Sofia: draft team charter by Thu 9/3 (charter due to instructor Fri 9/4)

- Everyone: put your schedule in the availability sheet by Friday

- Tyler: email Dana to set up a kickoff meeting, aim for week 3

- Priya: start the task list