Week 9 meeting - Tuesday Oct 20

Everyone was here tonight including Tyler. We mostly talked about milestone 3 since it's due a week from Friday.

Mei has the volunteer screens done and about half of the coordinator screens. She said she needs until around Sunday or Monday to finish the coordinator ones because she has a studio project due Wednesday. Jordan has the sign-up flow and the reminder flow linked in Figma and they work, but he can't do the coordinator roster flow until Mei's screens are done. He said he'll do it the same night she sends them.

Kwame reminded everyone he's flying out Wednesday Oct 28 for his sister's wedding and won't be back until Sunday Nov 1. He wants to do the accessibility review before he leaves but he needs the final screens for that too. He said he could do the volunteer screens first.

Tyler said he hasn't emailed Dana about the demo yet but will do it this week. He asked what days work for us. Nobody was totally sure, so we said probably Thursday the 29th. (Jordan pointed out he works Thursdays starting at 3.) Tyler said he'd pick a time and let us know in the chat.

Priya asked about the privacy plan again. Tyler said he can look at it but wasn't sure what it's supposed to include. We didn't really settle it.

I'm working on the traceability matrix. I have most of the requirements mapped but I don't want to finish it until I know the final feature list. One question: Dana mentioned the hours tracking thing to Tyler a couple weeks ago, is that in or out? Nobody knew so I left it as "TBD."

Priya said peer evals are due Nov 6 I think? We should double check.

Next meeting Tuesday Oct 27, same time.